## Slide 1: 2023 Street & Utility Improvements Improvement Hearing
July 18th, 2022

## Slide 2: 2023 Street and Utility Improvements
1st, 2nd, and 3rd Streets
  Reconstruction from Boulevard Avenue to Hickory Avenue
4th Street
  Mill and Overlay from Boulevard Avenue to Hickory Avenue
Linden Avenue
  Reconstruction from 1st Street to 5th Street
Mill Avenue
  Reconstruction from 1st Street to 4th Street
  Mill and Overlay from 4th Street to 5th Street
  The City of Montgomery has identified a Capital Improvement Plan to address aging infrastructure and the following locations are proposed with this project:

## Slide 3
INSERT PROJECT LOCATION FIGURE WHEN FINALIZED

## Slide 4: What’s Under My Street? https://www.youtube.com/watch?v=G2wZx5EgU1E#action=share

## Slide 5
INSERT EXISTING CONDITIONS FIGURES WHEN FINALIZED, ADD SLIDES AS NECESSARY

## Slide 8
INSERT TYPICAL SECTIONS FIGURES WHEN FINALIZED, ADD SLIDES AS NECESSARY

## Slide 9
INSERT IMPROVEMENTS FIGURES WHEN FINALIZED, ADD SLIDES AS NECESSARY

## Slide 10
INSERT ASSESSMENT FIGURES WHEN FINALIZED, ADD SLIDES AS NECESSARY

## Slide 11: Project Schedule
Hold Improvement Hearing……………………..July 18, 2022
Open House……………………………………………..September 2022
Bid Opening……………………………………………..February 16, 2023
Hold Assessment Hearing…………………………March 20, 2023
Begin Construction…………………………………..April/May 2023
Substantial Completion…………………………….November 2023
Final Completion………………………………………June 2024

## Slide 12: Project Cost Estimate
Reported as Total Project Costs, including contingency, administration, engineering, testing and legal.
Estimated Costs | 
Improvement Category | Estimated Cost
Surface: | $3,034.969.64
Sanitary Sewer: | $576,627.46
Watermain: | $766,330.34
Storm Sewer: | $1,065,535.31
Mill & Overlay: | $136,432.26
Total Estimated Project Cost: | $5,579,895.00

## Slide 13: Preliminary Assessment Roll
Street
  $7,730.58 per unit of residential full street reconstruction
  $123.68 per front-foot of industrial full street reconstruction
  $1,783.98 per unit of residential mill and overlay
Water and Sewer
  $1,427.18 per unit of residential water service
  $1,189.32 per unit of residential sanitary sewer service
The remaining project costs shall be paid by enterprise funds, utility fees, general debt servicing, and the public.
These assessment rates include a 10% inflation from the 2021 Project rates.

## Slide 14: Question & Comments
2023 Street & Utility Improvements
Improvement Hearing